Portfolio Risk Management Platform

L/S Equity Fund  ·  Project Outline & Architecture

Version 0.5  ·  Draft for Review  ·  March 2026

# Executive Summary

This document outlines the architecture, modules, and roadmap for a portfolio risk management platform purpose-built for a long/short equity fund. The platform is designed to move beyond static reporting and provide actionable, real-time intelligence across eight functional domains.

All portfolio data and market history will be sourced directly from Google BigQuery, with the platform serving as the analytical and alerting layer on top of that data infrastructure.

# 1. Functional Modules

The platform is organised into eight functional modules, each addressing a distinct area of portfolio management and oversight.

| M1 | Daily Risk Monitoring & Alerts The core operational module. Runs on a scheduled basis and evaluates the portfolio against a defined set of hard and soft constraints. Where constraints are breached or approaching limits, the system surfaces specific, actionable remediation recommendations. |
| --- | --- |

| M2 | Intended vs. Unintended Bets Assesses whether the portfolio's actual factor and sector exposures are consistent with the fund's stated investment views. Surfaces hidden or unintentional bets that may not be visible at the individual position level. |
| --- | --- |

| M3 | Ex-Post Performance Attribution Decomposes realised returns into their factor, sector, stock selection, and trading cost components. Provides a clear picture of what is driving P&L at both the portfolio and individual position level. |
| --- | --- |

| M4 | Trading Analytics Evaluates the quality and efficiency of the fund's trading activity. Addresses questions of implementation shortfall, turnover, and whether active trading is adding or destroying value net of costs. |
| --- | --- |

| M5 | External Risk & Prediction Market Monitoring Integrates external signals — initially prediction market probabilities — to provide forward-looking context for portfolio risk. Useful for flagging event risk not captured in historical factor models or standard risk metrics. Scoped for Phase 2+. |
| --- | --- |

| M6 | Factor Research & Market Regime Analysis Supports ongoing research into factor performance across different market environments. Builds systematic intuition for when factor tilts are likely to be rewarded and informs portfolio construction decisions. |
| --- | --- |

| M7 | Historical Stress Analysis & Factor Unwind Risk Scoring Examines specific historical periods characterised by violent factor unwinds, overlays the fund's portfolio composition and factor tilts at the time, and produces a forward-looking risk score measuring exposure to a repeat of each identified event type. Informed by quantitative factor return data and sell-side commentary indexed in BigQuery. |
| --- | --- |

| M8 | Institutional Journal, Research Repository & AI Synthesis A unified knowledge base combining hand-written journal entries with ingested research documents — sell-side notes, expert network call transcripts, earnings transcripts, news, and internal memos. All content is tagged, searchable, and queryable via an AI synthesis interface that retrieves relevant documents and generates cited answers drawn from the corpus. Turns accumulated institutional experience and external research into a single queryable asset. |
| --- | --- |

# 2. Module Detail

## Module 1 — Daily Risk Monitoring & Alerts

### Constraint Monitor

- Gross exposure (total long + short as % of NAV)

- Net exposure (longs minus shorts as % of NAV)

- Sector beta — individual sector and aggregate portfolio

- Single-name concentration (% of NAV, % of gross)

- Factor exposures: market beta, size, value, momentum, quality, low vol

- Liquidity: ADV coverage, days-to-cover on both longs and shorts

- Country and currency exposure

### Example Remediation Logic: Sector Beta Too High

- Identify names in the offending sector with the highest beta contribution

- Rank by: beta contribution, liquidity (ADV), current P&L, position size vs. target

- Output recommendation: "Reducing [Name] by X shares reduces sector beta by Y bps"

- Optional: suggest adding an offsetting short in a low-conviction name within the sector

## Module 2 — Intended vs. Unintended Bets

- PM conviction capture — structured view register at name, sector, factor, and theme level

- Exposure decomposition — map realised exposures against stated views

- Alignment scorecard — RAG status showing drift between intended and actual bets

- Drift monitor — flag when a position's factor profile has migrated away from its intended thesis

## Module 3 — Ex-Post Performance Attribution

- Brinson-style attribution (allocation + selection + interaction)

- Factor-based attribution using Barra/MSCI factor returns

- Daily, weekly, MTD, YTD, and since-inception attribution views

- Best and worst contributor analysis at position and factor level

## Module 4 — Trading Analytics

- Implementation shortfall: decision price vs. execution price vs. end-of-day price

- Turnover analysis: gross, net, and one-way by sector and factor

- Post-trade performance: 1d, 5d, 20d P&L on closed trades

- Over-trading detector: flag positions where trading frequency exceeds alpha decay assumptions

- Trading cost tracker: commission, spread, and market impact estimates

## Module 5 — External Risk & Prediction Market Monitoring

Phase 2+ scope. Initial work will focus on defining relevant event categories and establishing data pipelines.

- Polymarket and Kalshi API integration for real-time probability data

- Map prediction market events to portfolio exposure (sector, factor, name level)

- Event risk dashboard: show portfolio sensitivity to events with elevated probability

## Module 6 — Factor Research & Market Regime Analysis

- Factor return library: daily returns for all MSCI Barra style and industry factors

- Regime classification: identify current market regime (risk-on/off, factor momentum, etc.)

- Factor-regime analysis: backtested factor performance by regime

- Research notebook interface: interactive exploration with pre-built templates

## Module 7 — Historical Stress Analysis & Factor Unwind Risk Scoring

### Key Historical Periods to Catalogue

- Aug 2007 — Quant quake: Simultaneous long/short unwind across stat-arb and factor strategies; momentum and value suffered severely

- Feb 2018 — Volmageddon: Short volatility crowding unwind; low-vol factor severely impacted

- Mar 2020 — COVID-19 onset: Indiscriminate deleveraging; quality/growth outperformed initially then reversed; liquidity premium spiked

- Sep 2022 — UK LDI crisis: Forced selling from UK pension funds; rate-sensitive sectors and long-duration assets hit

- 2022 full year — Growth-to-value rotation: Prolonged unwind of long-growth/short-value positioning as rates rose rapidly

- Aug 2024 — Yen carry unwind: Rapid JPY appreciation triggered forced unwind of global carry trades; momentum and high-beta sold off

### Unwind Risk Score — Construction Methodology

The risk score for each event type is a weighted composite of four components, scored 0–100:

| Component | Weight | Description |
| --- | --- | --- |
| Factor Exposure Overlap | 40% | Cosine similarity between current factor tilt vector and pre-event factor tilt vector |
| Crowding Proxy | 25% | Concentration in factors/names that were crowded pre-event, using short interest, active weight, and flows data |
| Liquidity Score | 20% | Days-to-cover and ADV coverage of current positions vs. historical norms |
| Directional Alignment | 15% | Net directional exposure to factors that historically drove the unwind |

### Sell-Side Commentary Integration

- Research notes ingested as structured documents with metadata tags (date, source, event tag, factor tags)

- Full-text search layer over the corpus for ad-hoc research queries

- Automatic surfacing of relevant commentary when risk score for an event type crosses a watch threshold

- Side-by-side view: quantitative factor moves (chart) + qualitative commentary (text) for each event period

## Module 8 — Institutional Journal, Research Repository & AI Synthesis

A unified knowledge base that combines hand-written journal entries with ingested external research. All content lives in the same corpus, shares the same tag structure, and is queryable through a single search interface and an AI synthesis layer. The system compounds in value over time — the more that is added, the more useful every query becomes.

### 8.1 Institutional Journal

A structured log of portfolio observations, decisions, and post-mortems. Entries are tagged with relevant factors, tickers, sectors, and themes. Designed for low-friction daily use — write what you observe, tag what's relevant, and let the retrieval layer do the work later.

- entry_id — unique identifier (UUID)

- trading_date — date of the observation (not wall clock time)

- author — supports multi-user environments

- entry_type — Observation / Decision / Post-mortem / Hypothesis / Market note

- body — free text in markdown

- portfolio_snapshot_ref — foreign key to positions table for that date

- tags — factor / ticker / sector / theme / regime (normalised tag table)

- embedding — vector representation for semantic search (Phase 2)

### 8.2 Research Repository

A central store for all external and internal research documents. Supports four ingestion methods and a common metadata schema regardless of source type. Original files are preserved in Google Drive; extracted text and metadata live in the database for search and AI retrieval.

- Document types: Sell-side research, expert network call transcripts (GLG, Tegus), earnings call transcripts, news / press clippings, internal memos, other

- Ingestion methods: Paste text directly, upload PDF (auto text extraction), upload .txt / .docx, fetch from URL (auto parse)

### 8.2a File Storage — Google Drive

Original files are stored in Google Drive under a standard folder structure. The database stores only extracted text and a reference back to the Drive file ID — keeping binary files out of the database while preserving the original document for re-reading, sharing, and re-processing.

- Drive folder structure: EGC/Research/Sell-Side/, EGC/Research/Expert-Calls/, EGC/Research/Earnings-Transcripts/, EGC/Research/News/, EGC/Research/Internal/

- On upload: app extracts text → uploads original to Drive → stores Drive file_id and URL in database

- 'View original' button in the app opens the Drive file directly in browser

- Drive API access via Google service account — same credentials used for BigQuery

- Pasted text: no Drive upload (no original file exists); body stored in database only

Document metadata schema:

- doc_id — UUID

- doc_type — sell-side / expert-call / earnings-call / news / internal / other

- title — e.g. 'Goldman Sachs — Energy Transition Outlook Q1 2026'

- source — e.g. Goldman Sachs, GLG, Tegus, Bloomberg

- author — analyst or speaker name

- published_date — date of the original document

- ingested_date — when added to the system

- body — full extracted text

- file_name — original filename if uploaded

- url — source URL if fetched

- drive_file_id — Google Drive file ID for original document

- drive_url — direct link to open original in Google Drive

- word_count — auto-computed on ingest

- tags — same structure as journal (ticker / factor / sector / theme)

### 8.3 Unified Search

A single search interface queries both journal entries and research documents simultaneously, with filters to narrow by source type, document type, date range, and tags.

- Full-text search across journal_entries and research_documents in one query

- Source filter: All / Journal only / Research only

- Document type filter: sell-side / expert-call / earnings-call / etc.

- Date range, tag, and entry type filters carried over from journal search

- Results ranked by keyword relevance and recency

### 8.4 AI Synthesis Interface

A dedicated query interface where a question is answered by retrieving the most relevant documents from the corpus and passing them to Claude as context. The response is grounded in the actual content of the corpus with citations — not generated from training data alone.

Synthesis workflow:

- User types a natural language question (e.g. 'What does our research say about DVN's balance sheet risk?')

- Full-text search retrieves top 8 most relevant chunks from both journal and research corpus

- Retrieved documents passed to Claude API (claude-sonnet-4-20250514) with system prompt

- System prompt instructs: answer using only provided sources, cite each by title and date, flag contradictions between sources

- Response rendered with inline citations and source list

- Query and response saved to corpus_queries table for replay and audit

Example queries the synthesis layer handles:

- "Summarise all sell-side views on ALB from the last 6 months"

- "What have we previously observed about energy names with negative momentum and high LT Reversal?"

- "What does the expert network say about lithium supply dynamics versus what sell-side assumes?"

- "Contrast our internal observations on PLTR with what the earnings transcript said about growth outlook"

Phase 1 uses keyword retrieval for synthesis context. Phase 2 upgrades to vector embedding retrieval (Vertex AI + BigQuery VECTOR_SEARCH) for semantic matching — significantly improving recall on conceptual questions.

### 8.5 MVP Build Status

Journal MVP is live locally (Flask + SQLite). Research Repository and AI Synthesis are next build phase, extending the existing app.

- Journal MVP (complete): Flask + SQLite, entry form with tag toggles, dashboard, search, view/edit/delete

- Research Repository (next): Document store tables, upload/paste/URL ingestion, PDF and .docx extraction, Google Drive file storage

- Unified Search (next): Extend /search to query both tables, add source and doc_type filters

- AI Synthesis (next): New /synthesize route, Claude API integration via ANTHROPIC_API_KEY, citation rendering

- Google Cloud setup (prerequisite): GCP project under will@energygroupcapital.com, service account, Drive API + BigQuery API enabled

- BigQuery migration (Phase 2): Swap SQLite data layer for BigQuery, ~10 line change in app.py

- Vector embeddings (Phase 2): Vertex AI embeddings on save, VECTOR_SEARCH() for semantic synthesis retrieval

# 4. Data Infrastructure

## 4.1 Google BigQuery as Central Data Store

BigQuery will serve as the primary data warehouse for all portfolio and market data. The platform will query BigQuery directly for all analytical and monitoring functions.

- Portfolio data: daily positions, weights, P&L, trade blotter, exposure history

- Market data: prices, returns, factor returns, benchmark data

- Reference data: company metadata, GICS sector classifications, index constituents

- Derived data: pre-computed risk metrics, attribution outputs, regime classifications

- Journal data: structured observation log with vector embeddings for semantic retrieval

## 4.2 Complete BigQuery Table Schema

All tables are organised into logical dataset namespaces. Append-only patterns are used wherever audit trail integrity matters.

### portfolio — Position & Trade Data

- portfolio.positions — daily EOD snapshot of all long/short positions: ticker, ISIN, name, sector, quantity, price, market_value, weight_pct, eff_weight_pct, side, currency, fx_rate, report_date

- portfolio.trades — trade blotter: trade_id, ticker, direction (buy/sell/short/cover), quantity, decision_price, execution_price, eod_price, timestamp, strategy_rationale, trader

- portfolio.returns — daily P&L: ticker, gross_pnl, net_pnl, pnl_attribution_type (factor/sector/specific), report_date

- portfolio.nav — daily NAV and gross/net exposure: gross_exposure_pct, net_exposure_pct, nav, report_date

### market — Prices & Factor Data

- market.prices — daily OHLCV: ticker, open, high, low, close, volume, adjusted_close, report_date

- market.factor_returns — daily returns for all MSCI Barra style and industry factors: factor_name, factor_return, factor_volatility, report_date

- market.benchmark_returns — benchmark daily returns: benchmark_id (SPY/XLE/etc.), return, report_date

### risk — Exposures & Constraints

- risk.exposures — daily factor and sector exposures per position: ticker, factor_name, exposure, weighted_exposure, report_date

- risk.portfolio_exposures — portfolio-level aggregated exposures: factor_name, long_exposure, short_exposure, net_exposure, report_date

- risk.constraints — constraint definitions: constraint_id, name, type (hard/soft), threshold_value, breach_direction (above/below), alert_recipients

- risk.constraint_log — daily constraint status: constraint_id, current_value, status (ok/watch/breach), breach_magnitude, report_date

- risk.unwind_scores — daily factor unwind risk scores by event type: event_id, score_0_100, component_scores (JSON), report_date

### macro — Regime & External Data

- macro.regimes — daily regime classification: regime_label, momentum_environment, vol_environment, factor_leadership, confidence_score, report_date

- macro.prediction_markets — event probabilities from Polymarket/Kalshi: event_id, event_description, probability, source, timestamp

### journal — Institutional Memory

- journal.entries — core entry table: entry_id (STRING, UUID), trading_date (DATE), author (STRING), entry_type (STRING: observation/decision/post-mortem/hypothesis/market_note), body (STRING, markdown), portfolio_snapshot_date (DATE, FK to portfolio.positions), created_at (TIMESTAMP), updated_at (TIMESTAMP)

- journal.entry_tags — normalised tag table: entry_id, tag_type (factor/ticker/sector/theme/regime), tag_value — allows flexible multi-value tagging without array columns

- journal.entry_embeddings — vector store: entry_id, embedding (ARRAY<FLOAT64>, 768-dim), model_version, embedded_at — kept separate from entries table for query efficiency

- journal.entry_links — related entry graph: entry_id, linked_entry_id, link_type (follow-up/contradicts/supports/related)

### research — Research Repository

- research.documents — core document table: doc_id (STRING, UUID), doc_type (STRING), title (STRING), source (STRING), author (STRING), published_date (DATE), ingested_date (TIMESTAMP), body (STRING, full extracted text), file_name (STRING), url (STRING), drive_file_id (STRING), drive_url (STRING), word_count (INT64), created_at (TIMESTAMP)

- research.document_tags — normalised tag table: doc_id, tag_type (factor/ticker/sector/theme), tag_value — identical structure to journal.entry_tags

- research.document_embeddings — vector store: doc_id, embedding (ARRAY<FLOAT64>, 768-dim), model_version, embedded_at

- research.corpus_queries — saved synthesis queries: query_id (UUID), question (STRING), answer (STRING), sources_used (JSON array of doc_ids and entry_ids), model_version, created_at

### journal — Institutional Journal

## 4.3 External Connections

- Google Drive API — original file storage for research repository; same service account as BigQuery

- Anthropic Claude API — AI synthesis layer for research corpus queries (claude-sonnet-4-20250514)

- Vertex AI — Gemini embedding model for journal and research document embeddings (Phase 2)

- Prediction market APIs: Polymarket, Kalshi (Phase 2)

- Factor data: AQR data library, Ken French data library, Bloomberg factor series

- Macro data: FRED, Bloomberg macro series

## 4.4 Google Cloud Setup — Required Credentials

All Google Cloud services (BigQuery, Drive API, Vertex AI) share a single service account under the EGC Google Cloud project. The same credentials file (JSON key) covers all three services.

- GCP Project: create at console.cloud.google.com under will@energygroupcapital.com

- Service account: create with roles — BigQuery Admin, Drive API access, Vertex AI User

- APIs to enable: BigQuery API, Google Drive API, Vertex AI API

- Credentials: download JSON key, store at ~/egc/credentials/egc-service-account.json

- Environment variable: GOOGLE_APPLICATION_CREDENTIALS=~/egc/credentials/egc-service-account.json

- Drive folder: create EGC/Research/ folder structure, share with service account email

# 5. Implementation Roadmap

The platform will be built in phases, prioritising operational risk monitoring first before expanding into analytics, research, and external signal capabilities.

| Phase | Timeline | Focus | Key Deliverables |
| --- | --- | --- | --- |
| Phase 0 | Weeks 1–3 | Foundation & Infrastructure | BigQuery connectivity, data validation, table schemas, CI/CD setup |
| Phase 1 | Weeks 4–8 | Daily Risk Monitoring (M1) | Constraint monitor, alert engine, remediation logic, risk dashboard |
| Phase 2 | Weeks 9–12 | Performance Attribution (M3) | Brinson + factor attribution, daily/weekly/MTD/YTD views |
| Phase 3 | Weeks 13–16 | Intended vs. Unintended Bets (M2) | PM conviction capture, exposure alignment scorecard, drift monitor |
| Phase 4 | Weeks 17–20 | Trading Analytics (M4) | Implementation shortfall, turnover, over-trading detector, cost tracker |
| Phase 5 | Weeks 21–24 | Prediction Markets (M5) | Polymarket/Kalshi API integration, event risk dashboard |
| Phase 6 | From Week 20 | Factor Research (M6) | Factor return library, regime classification, research interface |
| Phase 7 | Parallel with 4–5 | Stress & Unwind Risk (M7) | Historical event library, portfolio reconstruction, Unwind Risk Score |
| Phase 8 | Parallel with 0–1 | Journal & Research Repository (M8) | Journal MVP (live), Research Repository ingestion, Unified Search, AI Synthesis via Claude API |

# 6. Open Questions & Decisions

## Data & Infrastructure

- What tables currently exist in BigQuery? What is the update frequency and who manages the pipeline?

- Are positions marked intraday or end-of-day only?

- What factor model is in use today (Barra, Axioma, custom, none)? Build vs. license decision needed.

- How are trades recorded — OMS feed, prime broker, manual entry?

## Risk Constraints

- What are the specific hard limits? Need the full constraint schedule with numeric thresholds.

- What are the soft/watch limits that trigger alerts but are not hard breaches?

- Who receives alerts — PM only, risk team, operations?

- What is the required review cadence — intraday, end-of-day, or both?

## Portfolio Views (Module 2)

- How are investment views currently documented? Is there a formal view register?

- What is the right granularity for views: name-level, sector, factor, theme?

- How frequently are views formally reviewed and updated?

## Platform & Deployment

- Access model preference: web app, desktop application, notebook, Slack/email alerts, or combination?

- Technology stack preferences (Python/FastAPI backend, React frontend, etc.)?

- Multi-user access required with role differentiation (PM, analyst, risk, ops)?

- Any compliance or data security constraints that affect architecture?

# 7. Immediate Next Steps

- Review this outline: Mark priorities, add missing constraints, correct assumptions

- Audit existing BigQuery environment: Document current tables, schemas, update frequency, data quality

- Define complete constraint schedule: Hard and soft limits with specific numeric thresholds

- Decide on factor model approach: Licensed data (Barra/MSCI) vs. custom in-house build

- Set up project repository and infrastructure: Version control, CI/CD, environment setup

- Build journal MVP immediately: ✓ Complete — Flask + SQLite running locally at ~/egc/egc_journal

- Build Research Repository extension: Add document ingestion (PDF, URL, paste, .docx), unified search, AI synthesis via Claude API — in progress via Claude Code

- Schedule Phase 0 kickoff working session: Align on priorities and confirm team

- Compile seed list of historical stress events: Agree on canonical event catalogue and confirm BigQuery positions history coverage

- Inventory sell-side research corpus: Assess what commentary exists in BigQuery, tagging requirements, and identify gaps to backfill

— Draft for internal review · subject to revision —